# KLIQ Product Roadmap 2026

## The Complete Platform Evolution: From Coach Tool to Creator Business Engine

────────────────────────────────────────────────────────────

# EXECUTIVE SUMMARY

KLIQ is an all-in-one platform for coaches and creators to build, manage, and grow their business. The platform currently offers: web storefront, branded mobile apps, live streaming, e-courses, subscriptions, 1:1 coaching, community feed, digital downloads, and premium content.

The problem: Despite strong product-market fit with top coaches, the platform suffers from:

91.2% coach churn at 90 days (only 182 of 2,064 retained)

98.5% of coach apps have zero revenue (1,346 of 1,367)

73.3% of coaches never take a single meaningful action after signup

74.5% drop-off between completing onboarding and creating first content

The opportunity: Coaches who DO activate are incredibly successful:

Top 12 coaches generate $615K+ GMV with $7,340 monthly recurring revenue

Blog engagement in Week 1 = 50.8% retention (vs 7.5% without)

Coaches active 3+ days in Week 1 = 50.9% retention (vs 7.7%)

Fitness is the #1 earning category in the creator economy (avg $11,939/month)

This roadmap transforms KLIQ from a "tool coaches sign up for" into a "business engine coaches can't leave."

────────────────────────────────────────────────────────────

# THE ROADMAP AT A GLANCE

Q1 2026 (NOW)          Q2 2026               Q3 2026               Q4 2026
─────────────          ───────               ───────               ───────
ACTIVATE               ENGAGE                MONETISE              SCALE
─────────────          ───────               ───────               ───────
AI Blog Writer         Notification Engine   Affiliate Marketplace Creator Fund
5-Min Storefront       User Onboarding       Brand Deal Portal     Content Marketplace
Mobile→Desktop         Live Session Boost    Content Licensing     Cross-Promotion
Activation Scorecard   Referral System       Managed PPC Service   Predictive AI
Anti-Bot + Verify      Coach Analytics       250 Club              White-Label

────────────────────────────────────────────────────────────

# PHASE 1: ACTIVATE (Q1 2026) — Fix the First Hour

Goal: Increase coach 90-day retention from 8.8% to 20%

Data driving this phase:

73.3% never take action → Need guided first experience

74.5% cliff after onboarding → Need to eliminate blank dashboard

Blog engagement = +43pp retention → Need AI to create blogs automatically

Mobile retention is 3.3x worse than desktop → Need device bridge

Significant bot signups → Need verification

## 1.1 — "Store in 5 Minutes" Web Storefront Fast Track

Priority: CRITICAL | Effort: Medium | Impact: Very High

| Step | Time | What Happens |
| --- | --- | --- |
| 1 | 30 sec | Sign up (name, email, password) + email verification |
| 2 | 30 sec | Choose template (Fitness / Wellness / Business / Creator) |
| 3 | 30 sec | Upload photo or pull from connected social account |
| 4 | 60 sec | AI generates store name, bio, and 3 blog posts from social content |
| 5 | 30 sec | Set subscription price (with benchmark: "Coaches in your niche charge £X-Y") |
| 6 | 30 sec | Store is LIVE — show URL + preview |
| 7 | 60 sec | Share on social media (pre-written post + QR code) |

Technical requirements:

Template engine with 4 pre-designed themes

Social OAuth (Instagram, TikTok, YouTube) for content import

OpenAI/Claude API integration for bio + blog generation

Instant subdomain provisioning (coachname.joinkliq.io)

Social share deep links (Instagram Stories, WhatsApp, Twitter)

Success metric: 50% of new coaches have a live store within 10 minutes of signup (currently ~1%)

## 1.2 — AI Blog Writer from Social Content

Priority: CRITICAL | Effort: Medium | Impact: Very High

Blog engagement is the #1 retention driver for both coaches (+43pp) and users (+23pp). Most coaches never write a blog. They already have content on social media.

The flow:

Coach connects Instagram/TikTok/YouTube (OAuth)
    ↓
System pulls top 5 performing posts (by engagement)
    ↓
AI generates 3 blog drafts (300-500 words each)
    ↓
Coach reviews → edits or approves in 1 tap
    ↓
Blog published to store → Users get notified
    ↓
Ongoing: New social post detected → AI draft ready (weekly)

Technical requirements:

Social media API integrations (Instagram Graph API, TikTok API, YouTube Data API)

LLM pipeline for content transformation (tone matching, structure, CTA insertion)

Content queue with approval workflow

Auto-tagging by category

Recurring cron job for new social post detection

Success metric: 50% of coaches have 3+ published blogs in Week 1 (currently <5%)

## 1.3 — Mobile → Desktop Bridge

Priority: HIGH | Effort: Low | Impact: High

47.4% sign up on mobile but mobile 90-day retention is 2.1% vs 7.0% desktop.

Implementation:

Detect device on signup

If mobile: show "Email me a link to continue on desktop" button

Generate magic link (JWT token, no re-login required)

Email: "Continue building your store on your laptop → [Magic Link]"

Desktop landing: picks up exactly where mobile left off

Nudge sequence: +4h SMS/Push, +24h Email if no desktop open

Mobile quick wins (for those who stay):

Upload profile photo (camera prompt)

Record 30-sec voice intro for community

Connect social accounts (feeds AI blog)

Technical requirements:

Magic link generation + JWT session transfer

Device detection middleware

Cross-device session state persistence

SMS integration (Twilio)

Success metric: 40% of mobile signups open on desktop within 24 hours

## 1.4 — Coach Activation Scorecard

Priority: HIGH | Effort: Low | Impact: High

Industry data: gamified checklists increase activation by 40%.

┌─────────────────────────────────────────────────┐
│  🚀 YOUR LAUNCH SCORECARD — Day [X] of 7       │
│                                                  │
│  ✅ Profile photo uploaded              [Done]   │
│  ✅ Socials connected                   [Done]   │
│  ✅ 3 blogs published (AI-generated)    [3/3]   │
│  ⬜ Store link shared on social          [0/1]   │
│  ⬜ First live session scheduled         [0/1]   │
│                                                  │
│  Progress: ████████░░ 60%                        │
│                                                  │
│  🏆 You're ahead of 72% of new coaches!         │
└─────────────────────────────────────────────────┘

Nudge sequence for incomplete items:

| Trigger | Timing | Channel | Message |
| --- | --- | --- | --- |
| Scorecard < 50% | Day 2 AM | Email | "You're 40% through! Complete 1 more item today →" |
| No blog published | Day 2 | Push | "Your AI blogs are ready! Publish in 1 tap →" |
| Store not shared | Day 3 | Push | "Your store is live but nobody knows! Share →" |
| No live session | Day 4 | Push | "Successful coaches go live in week 1 →" |
| 100% complete | On completion | Push + Email | "🎉 LAUNCH CHAMPION! You're in the top 8.8%!" |

Technical requirements:

Scorecard component (web + mobile)

Event tracking for each checklist item

Automated nudge engine (Firebase + SendGrid)

Progress persistence in user profile

## 1.5 — Anti-Bot & Email Verification

Priority: HIGH | Effort: Low | Impact: Medium

Significant bot activity detected: scrambled Gmail addresses from tablet devices.

Implementation:

reCAPTCHA v3 on signup (invisible, no friction)

Email verification before onboarding starts

Rate limit: max 3 signups per IP per hour

Flag pattern: tablet + manual + dots-in-random-words@gmail.com

Admin dashboard for flagged signups

Success metric: Reduce fake signups by 80%+

## 1.6 — Eliminate the Blank Dashboard

Priority: HIGH | Effort: Low | Impact: High

After onboarding, coaches face a blank dashboard with zeros everywhere.

Solution:

Pre-populate with AI-generated content (from social import)

Show "what success looks like" preview (top coach dashboard example)

Replace zeros with progress bars ("0/3 blogs published → Get started")

"Next step" always visible — never leave coach wondering what to do

Sample community post from KLIQ team welcoming the coach

────────────────────────────────────────────────────────────

# PHASE 2: ENGAGE (Q2 2026) — Keep Them Coming Back

Goal: Increase user 30-day retention from ~47% to 60%, coach weekly active rate to 50%

## 2.1 — Notification Engine (Push + Email + In-App)

Priority: CRITICAL | Effort: High | Impact: Very High

### User Lifecycle Notifications

| Trigger | Timing | Channel | Message |
| --- | --- | --- | --- |
| User signs up | Immediately | Push + Email | "Welcome! [Coach] wrote a guide to get you started → [Blog]" |
| User signs up | +2 hours | Push | "Check out [Coach]'s most popular post →" |
| User hasn't returned | Day 2 | Push + Email | "[Coach] posted something new — don't miss it →" |
| User hasn't watched video | Day 2 | Push | "[Coach] has a new video for you →" |
| User opened but didn't engage | Day 3 | Push | "LIVE tomorrow! [Coach] is going live at [Time] →" |
| User opened <3 days | Day 5 | Push + Email | "You're almost there! Open today →" |
| User opened 3+ days | Day 7 | Push | "Great first week! Here's what's coming next →" |

### Coach Lifecycle Notifications

| Trigger | Timing | Channel | Message |
| --- | --- | --- | --- |
| New subscriber | Immediately | Push + Email | "🎉 You got a new subscriber! [Name] just joined" |
| First revenue | Immediately | Push + Email + In-App | "💰 Your first sale! [Amount] from [Name]" |
| Content milestone | On event | Push | "📊 Your blog '[Title]' has been read 50 times!" |
| Inactivity 3 days | Day 3 | Email | "Your subscribers are waiting! Post something today →" |
| Weekly scorecard | Monday AM | Email | "Last week: [X] new subs, [Y] views, £[Z] revenue" |

Technical requirements:

Firebase Cloud Messaging (FCM) for push

SendGrid or Customer.io for email

In-app message framework

Event-driven trigger system

Frequency capping: max 2 push/day, 3 email/week

A/B testing framework for copy + timing

## 2.2 — Live Session Enhancement

Priority: HIGH | Effort: Medium | Impact: High

Live session creation = +28pp retention lift. Currently only 8.5% of coaches create one.

New features:

One-tap scheduling — "Go live in 5 minutes" button on dashboard

RSVP system — Users tap to RSVP, get reminders at -24h, -1h, -5min

Replay auto-publish — Live sessions automatically become on-demand content

Live session templates — "Q&A", "Workout", "Masterclass" pre-configured formats

Audience size indicator — Show coach how many RSVPs before going live

Co-host feature — Invite another KLIQ coach for joint sessions

## 2.3 — Referral System

Priority: HIGH | Effort: Medium | Impact: High

Coach referral: "Invite a coach, both get 1 month free hosting"

User referral: "Invite a friend, both get 1 month free subscription"

Implementation:

Unique referral codes per coach and per user

Shareable referral links with tracking

Referral dashboard showing invites sent, accepted, converted

Automated reward fulfilment (credit to account)

Leaderboard: "Top referrers this month"

## 2.4 — Coach Analytics Dashboard

Priority: HIGH | Effort: Medium | Impact: High

Coaches currently have limited visibility into their business performance.

Dashboard includes:

Revenue: MRR, total GMV, revenue trend (chart), avg subscription price

Subscribers: Total, new this month, churn rate, growth trend

Content: Blog views, video watches, live session attendance

Engagement: DAU, WAU, MAU, avg session duration

Funnel: Store visitors → signups → paid subscribers (conversion rates)

Benchmarks: "You're in the top X% of KLIQ coaches for [metric]"

## 2.5 — User Onboarding Form + Personalisation

Priority: MEDIUM | Effort: Medium | Impact: Medium

30-second form after user signup:

1. "What's your main goal?" (Lose weight / Build muscle / Improve flexibility / General wellness)

2. "How often do you work out?" (Never / 1-2x/week / 3-4x/week / 5+/week)

3. "What content do you prefer?" (Videos / Written guides / Live sessions / Community)

Result: Personalised home screen showing content matching their preferences. Users who get personalised content retain 15-20% better (industry benchmark).

────────────────────────────────────────────────────────────

# PHASE 3: MONETISE (Q3 2026) — Diversify Coach Revenue

Goal: Get 50 coaches to 250+ subscribers, launch 3 new revenue streams

## 3.1 — KLIQ Ads Manager (Managed PPC)

Priority: HIGH | Effort: High | Impact: Very High

KLIQ runs Meta/TikTok ads on behalf of coaches to grow their subscriber base.

Pricing: £49/month base + £5 per new subscriber acquired

Features:

Ad creative builder using coach's existing content

Audience targeting (fitness/wellness, lookalikes, geo)

Landing page = coach's KLIQ web storefront

Monthly performance dashboard

Budget controls (coach sets monthly max)

A/B testing of ad creative and audiences

Technical requirements:

Meta Marketing API integration

TikTok Ads API integration

Ad creative template engine

Conversion tracking pixel on KLIQ storefronts

Billing system for PPC fees

Reporting dashboard

## 3.2 — Affiliate Marketplace

Priority: HIGH | Effort: High | Impact: High

Curated marketplace of affiliate products for fitness/wellness coaches.

How it works:

KLIQ partners with brands (MyProtein, Gymshark, Huel, etc.)

Coaches browse marketplace and select products relevant to their audience

KLIQ auto-inserts contextual affiliate links into blogs, modules, community posts

Users click → buy → Coach earns commission

KLIQ takes 10-20% platform fee on commissions

Features:

Brand catalogue with commission rates

One-click product selection for coaches

Auto-insertion engine for contextual placement

Earnings dashboard for coaches

Brand analytics dashboard (impressions, clicks, conversions)

Target categories: Supplements, equipment, apparel, wearables, nutrition, wellness apps

## 3.3 — Brand Deal Portal

Priority: MEDIUM | Effort: Medium | Impact: High

KLIQ acts as talent agency connecting coaches (250+ subscribers) with brands.

Deal types:

Sponsored blog posts (£200-500)

Product integrations in modules/live sessions (£300-1,000)

Ambassador deals (£500-2,000/month)

Co-branded products (5-15% royalty)

Features:

Brand brief submission portal

Coach profile cards (audience size, niche, engagement rate)

Deal negotiation workflow

Content approval system

Payment processing (KLIQ takes 15% agency fee)

Campaign performance tracking

## 3.4 — Content Licensing Infrastructure

Priority: MEDIUM | Effort: High | Impact: Medium

Three licensing models:

A) Coach-to-Coach: Top coaches license programs to newer coaches (£50-200/month)

B) Corporate Wellness: Companies license content for employee programs (£500-5,000/month)

C) Gym & Studio: Gyms license on-demand content for members (£200-1,000/month)

Features:

Content packaging tool (bundle modules into licensable programs)

Licensing agreement templates

DRM / access control for licensed content

Revenue sharing automation

B2B sales portal for corporate/gym clients

## 3.5 — The "250 Club"

Priority: LOW | Effort: Low | Impact: Medium

Milestone unlock at 250 subscribers:

Premium coach badge on storefront

Access to Affiliate Marketplace

Access to Brand Deal Portal

Priority support

Featured in KLIQ's marketing

────────────────────────────────────────────────────────────

# PHASE 4: SCALE (Q4 2026) — Platform Flywheel

Goal: 100+ coaches using growth services, £300K+ new revenue for KLIQ

## 4.1 — KLIQ Creator Fund

Invest £1,000-5,000 in PPC for high-potential coaches in exchange for higher revenue share (25% of GMV for 12 months).

Selection criteria:

Coach has 50+ subscribers (proven product-market fit)

Growing month-over-month

Active content creator (3+ posts/week)

Niche with strong PPC economics

## 4.2 — Content Marketplace

Top coaches sell programs as white-label content:

Other fitness businesses buy and rebrand

Coach earns royalties (5-15% of sales)

KLIQ handles distribution, payments, DRM

## 4.3 — Cross-Promotion Network

KLIQ coaches promote each other:

"If you like CHAMPIONFIT, try REBARRE STRONG"

Curated recommendations based on user preferences

Referral fees for cross-promoted signups

Joint live sessions between coaches

## 4.4 — Predictive AI

Use all our data to predict and prevent churn:

Coach churn prediction: First-week behaviour → 90-day survival probability

User churn prediction: Engagement patterns → 30-day retention probability

Smart notifications: AI optimises send time, channel, and content per user

Revenue forecasting: Predict coach GMV trajectory, identify at-risk revenue

## 4.5 — KLIQ Pro (Premium Tier)

New premium tier for coaches earning £1K+/month MRR:

Custom domain (mycoachname.com)

Advanced analytics + benchmarking

Priority app store review

Dedicated account manager

White-glove PPC management

Premium brand deal access

────────────────────────────────────────────────────────────

# TECHNICAL ARCHITECTURE REQUIREMENTS

## New Infrastructure Needed

| Component | Technology | Purpose | Phase |
| --- | --- | --- | --- |
| **AI Pipeline** | OpenAI/Claude API | Blog generation, bio writing, content suggestions | Q1 |
| **Social APIs** | Instagram Graph, TikTok, YouTube | Content import for AI blog writer | Q1 |
| **Push Notifications** | Firebase Cloud Messaging | User + coach lifecycle notifications | Q1 |
| **Email Engine** | Customer.io or SendGrid | Automated sequences, scorecards, win-back | Q1 |
| **Magic Links** | JWT + custom auth | Cross-device session transfer | Q1 |
| **reCAPTCHA** | Google reCAPTCHA v3 | Anti-bot protection | Q1 |
| **Analytics Dashboard** | React + BigQuery | Coach-facing business analytics | Q2 |
| **Referral System** | Custom + Stripe | Referral tracking + reward fulfilment | Q2 |
| **Ad Platform APIs** | Meta Marketing API, TikTok Ads | Managed PPC service | Q3 |
| **Affiliate Tracking** | Custom + partner APIs | Commission tracking + auto-insertion | Q3 |
| **Brand Portal** | Custom CMS | Deal management + content approval | Q3 |
| **Licensing DRM** | Custom | Content access control for licensed programs | Q3 |
| **ML Pipeline** | BigQuery ML / Python | Churn prediction, smart notifications | Q4 |

## Data Infrastructure

All analytics already flow through BigQuery (`rcwl-data.prod_dataset.events`). New tables needed:

| Table | Purpose | Phase |
| --- | --- | --- |
| `coach_scorecard_state` | Track activation checklist progress | Q1 |
| `ai_blog_queue` | AI-generated blog drafts awaiting approval | Q1 |
| `notification_log` | All notifications sent, delivered, opened, acted on | Q1 |
| `referral_tracking` | Referral codes, invites, conversions | Q2 |
| `affiliate_clicks` | Affiliate link impressions, clicks, conversions | Q3 |
| `brand_deals` | Deal pipeline, status, payments | Q3 |
| `content_licenses` | Licensed content, access rights, revenue | Q3 |
| `churn_predictions` | ML model outputs for coach + user churn risk | Q4 |

────────────────────────────────────────────────────────────

# ENGINEERING TEAM REQUIREMENTS

## Recommended Team Structure

| Role | Count | Focus | Phase |
| --- | --- | --- | --- |
| **Full-Stack Engineer** | 2 | Storefront fast track, scorecard, dashboard | Q1-Q2 |
| **Backend Engineer** | 1 | Notification engine, referral system, APIs | Q1-Q2 |
| **AI/ML Engineer** | 1 | Blog writer, content pipeline, churn prediction | Q1-Q4 |
| **Mobile Engineer** | 1 | Push notifications, scorecard, magic links | Q1-Q2 |
| **Growth/PPC Specialist** | 1 | Managed PPC service, ad creative | Q3 |
| **Partnerships Manager** | 1 | Affiliate brands, brand deals, licensing | Q3-Q4 |
| **Product Designer** | 1 | UX for all new features | Q1-Q4 |

Minimum viable team: 3 engineers + 1 designer for Q1-Q2, expanding to 5+ for Q3-Q4.

────────────────────────────────────────────────────────────

# REVENUE IMPACT PROJECTION

## New Revenue Streams

| Stream | Q1 | Q2 | Q3 | Q4 | Year Total |
| --- | --- | --- | --- | --- | --- |
| **Increased hosting** (more active coaches) | £5K | £10K | £15K | £20K | £50K |
| **Increased app fees** (more GMV) | £5K | £10K | £15K | £20K | £50K |
| **Managed PPC fees** | — | — | £8K | £22K | £30K |
| **Affiliate commissions** | — | — | £2K | £4K | £6K |
| **Brand deal agency fees** | — | — | £4K | £11K | £15K |
| **Content licensing** | — | — | — | £10K | £10K |
| **Creator Fund returns** | — | — | — | £5K | £5K |
| **TOTAL NEW REVENUE** | **£10K** | **£20K** | **£44K** | **£92K** | **£166K** |

## Key Assumptions

Coach 90-day retention improves from 8.8% to 20% by Q2

50 coaches using PPC by Q4

25 affiliate brands onboarded by Q3

10 brand deals closed by Q4

Average coach MRR grows from £432 to £800

────────────────────────────────────────────────────────────

# SUCCESS METRICS DASHBOARD

## Coach Metrics

| Metric | Current | Q1 Target | Q2 Target | Q3 Target | Q4 Target |
| --- | --- | --- | --- | --- | --- |
| 90-day retention | 8.8% | 15% | 20% | 22% | 25% |
| Complete activation (5 steps) | ~1% | 30% | 45% | 50% | 55% |
| Create content in Week 1 | <5% | 40% | 55% | 60% | 65% |
| Share store URL in Day 1 | 0.3% | 15% | 25% | 30% | 35% |
| Coaches with revenue | 21 | 35 | 50 | 75 | 100 |
| Coaches at 250+ subs | 21 | 25 | 30 | 40 | 50 |
| Average coach MRR (top 25) | £432 | £500 | £600 | £750 | £1,000 |

## User Metrics

| Metric | Current | Q1 Target | Q2 Target | Q3 Target | Q4 Target |
| --- | --- | --- | --- | --- | --- |
| First-week 3+ day activation | ~40% | 45% | 55% | 60% | 65% |
| 30-day retention | ~47% | 50% | 55% | 58% | 60% |
| Blog read rate (Week 1) | ~15% | 25% | 40% | 50% | 55% |
| Live session attendance | ~5% | 8% | 15% | 20% | 25% |
| Free → paid conversion | Unknown | 5% | 8% | 10% | 12% |

## Platform Metrics

| Metric | Current | Q1 Target | Q2 Target | Q3 Target | Q4 Target |
| --- | --- | --- | --- | --- | --- |
| Monthly coach signups (real) | ~60 | 80 | 100 | 120 | 150 |
| Platform total GMV/month | ~£12K | £15K | £20K | £30K | £50K |
| KLIQ new service revenue/month | £0 | £3K | £7K | £11K | £23K |
| Affiliate brands onboarded | 0 | 0 | 5 | 25 | 40 |
| Brand deals active | 0 | 0 | 0 | 5 | 15 |

────────────────────────────────────────────────────────────

# COMPETITIVE POSITIONING

## KLIQ vs Competitors

| Feature | KLIQ (Current) | KLIQ (Roadmap) | Kajabi | Teachable | Thinkific |
| --- | --- | --- | --- | --- | --- |
| **Branded mobile app** | ✅ | ✅ | ❌ | ❌ | ❌ |
| **Web storefront** | ✅ | ✅ | ✅ | ✅ | ✅ |
| **Live streaming** | ✅ | ✅ | ✅ | ❌ | ❌ |
| **Community feed** | ✅ | ✅ | ✅ | ❌ | ✅ |
| **AI blog from social** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **5-min store launch** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **Managed PPC** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **Affiliate marketplace** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **Brand deal portal** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **Content licensing** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **Creator Fund** | ❌ | ✅ | ❌ | ❌ | ❌ |
| **Gamified activation** | ❌ | ✅ | Partial | ❌ | ❌ |
| **Churn prediction AI** | ❌ | ✅ | ❌ | ❌ | ❌ |

KLIQ's unique moat: No other platform offers a branded mobile app + managed growth services + affiliate/brand deal marketplace. This combination makes KLIQ the only platform where a coach can go from zero to a full business with multiple revenue streams.

────────────────────────────────────────────────────────────

# RISK REGISTER

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI blog quality too low | Medium | High | Human review step, coach approval required, A/B test quality |
| PPC costs too high for ROI | Medium | Medium | Start with proven niches (fitness), set minimum ARPU threshold |
| Brand partners slow to onboard | High | Medium | Start with affiliate networks (Awin, CJ) before direct deals |
| Engineering capacity insufficient | Medium | High | Prioritise ruthlessly — Q1 features only, defer Q3/Q4 if needed |
| Coach adoption of new features low | Medium | Medium | In-app education, onboarding tours, success stories |
| Bot signups continue | Low | Low | reCAPTCHA + email verification solves 90%+ |

────────────────────────────────────────────────────────────

# KEY PRINCIPLES

1. Activate before monetise. No point building affiliate marketplace if coaches churn in 90 days. Q1 is ALL about retention.

2. AI removes every blank field. Bio, blog, store name, pricing — AI should suggest everything. Coach edits, not creates from scratch.

3. Web first, app second. Get coaches to a live URL in 5 minutes. The branded app is the upsell.

4. Blog is the heartbeat. Every notification, every nudge, every onboarding step should lead to blog content. It's the #1 driver.

5. Celebrate obsessively. First subscriber, first £100, first blog read — every milestone gets confetti and a push notification.

6. Data drives everything. Every feature decision is backed by BigQuery data. No gut feelings, no pet projects.

7. Coaches who earn, stay. The fastest path to retention is revenue. Get coaches to their first sale ASAP.

8. KLIQ earns when coaches earn. Every new service is aligned — KLIQ's revenue grows only when coach revenue grows.

9. Don't boil the ocean. Ship Q1 features first. Validate. Then build Q2. Waterfall planning, agile execution.

10. The 250 threshold. Everything in Stages 1-2 is designed to get coaches to 250 subscribers — the point where affiliates, brand deals, and licensing become viable.